## Slide 1: Digital Library Collections (DLC) Website
A platform for integrated access to CUL/IS specialized, digital collections
September 2014 Status Report

## Slide 2: What is the DLC?
A system for providing access to Columbia’s cultural heritage digital collections, audio/video collections, and born digital archival collections
A platform for integrating access to Columbia’s digital collections
A set of tools for basic viewing / playing content in most media formats
A framework for bringing to the surface relationships between content in Columbia’s collections and content in other related collections

## Slide 3: Who developed the DLC?
Advisory Group: Matthew Baker, Robbie Blitz , Jane Gorjevsky, Kate Harcourt, Thai Jones, Chris Sala, Melanie Wacker, Chengzhi Wang
Project Management Support: Leo Stezano
Technical Staff: Ben Armintor, Eric O’Hanlon, Erik Ryerson
Project Lead: Stephen Davis

## Slide 4: What is the timetable for the DLC?
Phase I – Current Timetable
December 2013: Work began
August 2014: CUL Staff beta release
October 2014: Public beta release
October-November 2014: User testing, further development
Winter 2014: Public Launch

## Slide 5: What will Phase I content include?
Content as of September 2014
John Jay Papers, Lindquist Photos, Community Service Society Photos, Chinese Paper Gods, Jewels in Her Crown, Spanish Civil War, Russian Corps of Pages
Current target list of collections / projects:
https://wiki.cul.columbia.edu/display/PDCV/DCV+Potential+Digital+Content Additional collections / projects to come:
https://www1.columbia.edu/sec/cu/libraries/inside/units/ldpd/reports/2014/current_digital_collections_2014-02-14a.pdf

## Slide 6: What will it not include?
Digitized books (CLIO Hathi Trust, Internet Archive)
Web archives (Archive-It)
Finding aids (but finding aids can link to the DCV)
Collections / content with no metadata

## Slide 7: Size of DLC site
  Ca. 30,000 items as of 8/5/2015
  Over 500,000 items by the end of 2014 (43,000 (Lehman) + 5,000 (Greene & Greene) + 3,000 (Urban) + 1,300 (Biggert), 10,000 (Hebrew Mss.) + 36,000 (University Seminars) + 375,000 (IFP) + 20,000 (Durst) + various online exhibitions)

## Slide 8: What features are be in Phase I?
Browsable list of collections / projects
Keyword searching within individual projects or across all projects
Standard facets across all collections: names, material types, collection names, repositories, chronology
Custom facets where needed: e.g., geographic
Flexible displays for images; zoomable, multiresolution image functionality

## Slide 9: Features in Phase I, cont.
Persistent identifiers
Function to generate a standard citation for individual objects
Search engine optimization features
Full-text searching where supported by the data (e.g., IFP, University Seminars, Hubert Harrison Papers)
Ability to report errors

## Slide 10: What about restricted content?
There will actually be two separate digital collection viewers:
One available publicly, world-readable
One restricted to on-site access in a specific custodial location (for example, for parts of archival collections, for content that is under copyright but can be made available locally as preservation copies)
Having two separate, parallel viewers will help ensure the privacy and security of restricted content.

## Slide 11: What if there is already a website for the collection?
All collections (i.e., “projects”) will have landing pages in the DCV, with basic information about the content.
If a project already has a public website, the landing page will make it easy to jump to the external custom website.
If a project / collection does not have a public website, the DCV landing page will serve as the home page for the project / collection.

## Slide 12: DLC Desiderata
Visualization tools
Visual navigation
Analytic tools
Linkages to related content, local or remote
Deeper integration with finding aids
Open API for access via other applications
Oral History content

## Slide 13: New DLC Platform advantages
Fedora, Hydra, SOLR, Blacklight – standard tools, technology stack – broad national and international support
All new DLC projects can be built on this platform
Projects can be developed / made available more quickly
Past projects can be migrated into the future more easily
New functionality can be made available to existing / past projects
Assets can be managed
Metadata can be curated

## Slide 14: DLC Beta Site
https://dcv-private-test.cul.columbia.edu/