Agenda for Week 4:

- Local Search Algorithms

- Simulated Annealing

- Tabu Search

- Genetic Algorithms

Local Search

- Local search algorithms try to improve a given solution by modifying it

- Constructive Algorithms

- Improvement Algorithms

- Need to specify:

- How to modify a solution   (neighborhood of a solution)

- How to search the neighborhood

- Which solutions  to select

- Given

- A solution x

- Modification rule R 		(  y=R(x) )

Neighborhood of x: Set of all solutions that can be obtained by modifying x with respect to R

N(x) ={y: y=R(x)}

Example 1: Single machine, minimize total weighted tardiness

| Jobs | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- |
| wj | 4 | 5 | 3 | 5 |
| pj | 12 | 8 | 15 | 9 |
| dj | 16 | 26 | 25 | 27 |

- Construct a solution by EDD heuristic:

| Jobs | Cj | dj | Tj | wj | wj Tj |
| --- | --- | --- | --- | --- | --- |
| 1 | 12 | 16 |  | 4 |  |
| 2 | 35 | 26 |  | 5 |  |
| 3 | 27 | 25 |  | 3 |  |
| 4 | 44 | 27 |  | 5 |  |

(j wj Tj=

- How do you modify this solution to decrease weighted tardiness?

1) Pairwise adjacent interchange:	  interchange 2 and 4 in the sequence

| Jobs | Cj | dj | Tj | wj | wj Tj |
| --- | --- | --- | --- | --- | --- |
| 1 | 12 | 16 |  | 4 |  |
| 2 | 44 | 26 |  | 5 |  |
| 3 | 27 | 25 |  | 3 |  |
| 4 | 36 | 27 |  | 5 |  |

(j wj Tj=

- Change position of a job in the sequence:

Let job 4 be the 2nd job in the sequence

| Jobs | Cj | dj | Tj | wj | wj Tj |
| --- | --- | --- | --- | --- | --- |
| 1 | 12 | 16 |  | 4 |  |
| 2 | 44 | 26 |  | 5 |  |
| 3 | 36 | 25 |  | 3 |  |
| 4 | 21 | 27 |  | 5 |  |

(j wj Tj=

- Neighborhood of solution 1-3-2-4  with respect to Rule 1)

Size:

- Neighborhood of solution 1-3-2-4  with respect to Rule 2)

Neighborhood of a Job Shop Schedule:

- Job shop problem, minimize makespan

- Operation (i,j) : Operation of job j on machine i

- Critical path in a schedule consists of operations O1,O2, …,Ok such that:

- Completion time of an operation Oi = Start time of the next operation Oi+1 on the path

- The first operation on the path, O1, starts at t=0

- The last operation on the path, O1, ends at t=Cmax

Rule 1) Interchange a pair of adjacent operations on the critical path

Note: Operations must be on the same machine and belong to different jobs

Rule 2) One step look-back interchange:

1.  Let (i,j) and (i,k) be adjacent operations on the critical path

- Interchange (i,j) and (i,k)  on machine i

- Let (h,k) be the immediate predecessor of (i,k) for job k

- Let (h,l) be the immediate predecessor operation of (h,k) on machine h

- Interchange (h,k) and (h,l) on machine h

Example 2: Job shop, 3 machines, 3 jobs, minimize makespan

| Jobs | Machine Sequence | Processing Times |
| --- | --- | --- |
| 1 | 1,2,3 | p11=5, p21=10, p31=4 |
| 2 | 3,1,2 | p12=5, p22=8, p32=4 |
| 3 | 3,2,1 | p13=7, p23=3, p33=5 |

Makespan = 37

Apply Rule 1: Interchange (2,2) and (2,1)

Makespan = 28

Apply Rule 2:

- Interchange (1,1) and (1,2)

Makespan = 36

- Interchange  (3,3) and (3,2)

Makespan = 34

Local Search Algorithm

Notation:

At iteration k,

Sk : Current schedule

S0 : Best schedule so far

G(Sk ): Objective function value of schedule Sk

G(S0 ): Aspiration criterion

Initialize: Pick a starting schedule S1,	 set S0 = S1

Iteration k:

Select a candidate schedule from the neighborhood of Sk

[Specify a Rule]

If G(Sc ) < G(Sk ),   set Sk+1 = Sc

If G(Sc ) < G(S0 ),   set S0 = Sc

If G(Sc ) >= G(Sk ),   decide to move to Sc or not

Repeat until Stopping Criteria

Simulated Annealing

- Accepting or rejecting a move is decided probabilistically

- At the first iterations, “bad” moves are likely to be accepted

- In later iterations, “bad” moves are less likely to be accepted

If G(Sc ) >= G(Sk ), move to Sc with probability

and with probability 1-P(Sk,Sc), reject Sc

where (1 >= (2 >= (3 >= … > 0 are cooling parameters

(usually  (k =ak for some a, 0 < a < 1 )

note:

- As ( decreases, probability of acceptance also decreases

- If  G(Sc ) is much larger than G(Sk ), the acceptance probability is small

Stopping Criteria:

- Stop at a give number of iterations  OR

- Stop when no improvement is obtained for a given number of iterations

Tabu Search

- Decision to accept/reject a move is deterministic

- At each iteration a tabu-list of fixed size is kept

- Every time a move is made,

the reverse move is entered to the top of the tabu-list and the bottom entry is deleted

- Tradeoff:  small list => cycling may occur

large list => search is restricted

Example 3: Single machine, minimize total weighted tardiness

| Jobs | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- |
| pj | 10 | 10 | 13 | 4 |
| dj | 4 | 2 | 1 | 12 |
| wj | 14 | 12 | 1 | 12 |

Move: adjacent pairwise interchanges

Tabu-list: pairs swapped within last two moves

Initialize: S1= 2-1-4-3, G(S1) = 500, S0= S1, Tabu-list is empty

k=2:  Neighbors of S1:

| Sequence | 1-2-4-3 | 2-4-1-3 | 2-1-3-4 |
| --- | --- | --- | --- |
| (wjTj | 480 | 436 | 652 |
| Tabu | No | no | no |

Pick S2 = 2-4-1-3, 	S0= S2,	G(S0)=436,	Tabu={(1,4)}

k=3:  Neighbors of S2:

| Sequence | 4-2-1-3 | 2-1-4-3 | 2-4-3-1 |
| --- | --- | --- | --- |
| (wjTj | 460 | 500 | 608 |
| Tabu | No | yes | no |

Pick S3 = 4-2-1-3, 	S0= S2,	G(S0)=436,	Tabu={(2,4),(1,4)}

k=4:  Neighbors of S3=4-2-1-3:

| Sequence | 2-4-1-3 | 4-1-2-3 | 4-2-3-1 |
| --- | --- | --- | --- |
| (wjTj | 436 | 440 | 632 |
| Tabu | Yes | No | No |

Pick S4 = 4-1-2-3, 	S0= S2,	G(S0)=436,	Tabu={(1,2),(2,4)}

k=5:  Neighbors of S4 = 4-1-2-3:

| Sequence | 1-4-2-3 | 4-2-1-3 | 4-1-3-2 |
| --- | --- | --- | --- |
| (wjTj | 408 | 460 | 586 |
| Tabu | No | yes | no |

Pick S5 = 1-4-2-3, 	S0= S4,	G(S0)=408,	Tabu={(1,4),(1,2)}

The iterations continue until the stopping criteria: no more moves are available or a preset maximum iterations is reached

Genetic Algorithms

What is different?

- Keeps a population of solutions:

At each iteration, a number of schedules are generated and carried to the next step

Why Use Genetic Algorithms?

- Traditional search methods

- require detailed knowledge of the problem being solved

- It is difficult to search ill-behaved solution spaces

- Genetic algorithms

- require less domain knowledge

- deal with codings instead of variables

How Genetic Algorithms Work

- Simulates the natural evolutionary process

- Every individual (solution) in the population has a fitness (based on objective value)

- In each generation (iteration),  the most fit individuals (best solutions) are allowed to produce children (new solutions)

- Takes the best features of each parent (crossover) or mutates features of a single parent (to create the neighborhood of the population)

- The most fit individuals reproduce; the least fit die

Basic Elements:

- Representation

- Genetic Operators

- Selection and Evolution

- Termination

- Parameters Settings

Genetic Operators

Reproduction:

- Duplicates complete strings from the individuals already in the population

- Based on  fitness (evaluating functions), the ones with higher values have higher probability to be duplicated

Crossover:

- Chooses two parents and exchanges the sub-string within them

- There are many variations  of this operator, such as one point,

n-points and uniform crossover

Selection and Evolution

- Decides which individuals survive to make up the next generation, based mostly on fitness function

Parameter Settings

Population size, crossover rate, and mutation rate (For example, high mutation rate will result in almost random search behavior)

Example 4: Single machine, minimize total weighted tardiness, data of Example 3

Rules:

- Fitness = total weighted tardiness 		population size = 4

- At a generation, get 2 children from the two best schedules by pairwise adjacent interchange

- Two worst schedules die

Initial population:

| Sequence | 2-1-4-3 | 4-1-3-2 | 3-1-4-2 | 4-2-1-3 |
| --- | --- | --- | --- | --- |
| (wjTj | 500 | 586 | 878 | 460 |

Keep 2-1-4-3 and 4-2-1-3, obtain 1-2-4-3 and 2-4-1-3 by interchanges

Population at iteration 2:

| Sequence | 2-1-4-3 | 1-2-4-3 | 2-4-1-3 | 4-2-1-3 |
| --- | --- | --- | --- | --- |
| (wjTj | 500 | 480 | 436 | 460 |

Keep 2-4-1-3 and 4-2-1-3, obtain 2-1-4-3 and 4-1-2-3 by interchanges

Population at iteration 3:

| Sequence | 2-1-4-3 | 4-1-2-3 | 2-4-1-3 | 4-2-1-3 |
| --- | --- | --- | --- | --- |
| (wjTj | 500 | 440 | 436 | 460 |

Other General Purpose Methods:

- Dynamic programming

- Constraint-based Methods

- Constraint Satisfaction

- Learning Methods

- Neural Networks

# Text boxes

1

4

2

3

44

35

270

12

1

2

4

3

36

44

270

12

1

2

3

4

36

44

21

12

MC 3

MC 1

MC 2

100

200

300

370

1

3

3

3

2

2

2

1

1

100

200

300

280

1

3

3

3

2

2

2

1

1

MC 1

MC 2

MC 3

MC 3

MC 1

MC 2

100

200

300

360

1

3

3

3

2

2

2

1

1

MC 3

MC 1

MC 2

100

200

300

340

1

3

3

3

2

2

2

1

1